## Slide 1: Approaches to System Development

## Slide 2: Contents
The System Development Life Cycle
  Assumptions and uses in predictive and adaptive SDLC
Methodologies:
  SDLC, Models, Tools, and Techniques
Key features of:
  Agile Development
  The Unified Process (UP)
  Extreme Programming (XP)
  Scrum

## Slide 3: Two General Approaches to the SDLC
Predictive Approach to the SDLC
  Waterfall model
  Assumes the project can be planned in advance and that the information system can be developed according to the plan
  Requirements are well understood and/or low technical risk
Adaptive Approach to the SDLC
  Iterative model
  Assumes the project must be more flexible and adapt to changing needs as the project progresses
  Requirements and needs are uncertain and/or high technical risk

## Slide 4: Two General Approaches to the SDLC
Most projects fall on a continuum between Predictive and Adaptive

## Slide 5: Traditional Predictive SDLC
Earlier approach, based on engineering
Phases are completed in sequence:
  Planning, Analysis, Design, Implementation, and Deployment
Waterfall model
  When a phase is completed, it's cast in stone:
    You fall over the waterfall to the next phase
     no overlap, no going back

## Slide 6: Waterfall Predictive SDLC

## Slide 7: Modified Waterfall with Overlapping Phases
More flexibility
  The next phase can start before the prior phase is completed
  …but still assumes predictive planning and sequential phases

## Slide 8: Newer: Adaptive SDLC
Response to increasingly complex requirements and uncertain technological environments
Incremental development: "growing a system"
  Portions of the system are completed in small increments
    …and integrated together as the project progresses
"Walking Skeleton"
  The complete system structure is built with bare-bones functionality
  Details & design are fleshed out in later iterations

## Slide 9: The Generic Adaptive Approach: - Six Core Processes used in each iteration - Multiple Iterations as required

## Slide 10: Methodologies, Models, Tools & Techniques
Methodologies (Systems Development Processes)
  System development guidelines: what to do when, why & how
Models
  An abstraction of an important part of the real world (i.e., representation of knowledge)
Tools
  Software to USE during the SDLC
Techniques
  Things to DO to complete an activity

## Slide 11: Methodologies aka: System Development Process
Provides guidelines for every facet of system development:
  What to do when, why and how
Specifies an SDLC
  With activities and tasks
Specifies models and reporting for:
  Project planning and project management
Specifies analysis and design models
  Use Cases, Prototypes, ERD, Sequence/State/Activity diagrams
Specifies implementation and testing techniques
  TDD, Refactoring, Unit/Integration/Acceptance/Stress/Production Testing
Specifies deployment and support techniques

## Slide 12: Models
Abstractions of important aspects of the real world
  Activity/Use Case/Entity-Relationship/Sequence/State Diagrams
Help to understand a complex concept
  By focusing only on the relevant part
Several models can be used to show different aspects of the same concept
Crucial for communicating project information
Some models are for components that will be built
Some models are used to manage the development process

## Slide 13: Model Examples

## Slide 14: Typical Tools
Microsoft Project
Visio
MS Word
Visual Paradigm
Visual Studio, Eclipse
SQL Server, MySQL

## Slide 15: Techniques - learning techniques is the key to developing expertise in a field

## Slide 16: Agile Development
A philosophy & guidelines for developing information systems in an unknown, rapidly changing environment

## Slide 17: Agile Values
Agile Values are in the “Manifesto for Agile Software Development”
The 4 core values are expressed as "X over Y":
  Value 1 - Individuals and interactions over processes and tools
    Smaller team of skilled developers, located in the same room
  Value 2 - Working software over comprehensive documentation
    A working solution is better than a 50-page description of it
  Value 3 - Customer collaboration over contract negotiation
    Teams invest effort to discover what the stakeholders need
      …and can educate stakeholders on the implications of decisions
  Value 4 - Responding to change over following a plan
    Stakeholders' understanding of the problem and the solution changes
       as they start to understand its potential 

## Slide 18: Agile Principles

## Slide 19: Agile Principles
Develop working software as the primary goal
  Don’t get tied down & distracted by documentation or models
Enable the next effort as your secondary goal
  Be aware of next step versions or revisions
Minimize your modeling activity
  Only build what helps move the project forward
Embrace change, and change incrementally
  Take small steps that keep you on track and that can be reversed if necessary
Model with a purpose:
  Model to understand
  Model to communicate

## Slide 20: Agile Principles
Build multiple models
  Look at problems from different perspectives
Build high-quality models and get feedback
Focus on content rather than representation
  Informal hand-drawn models are often okay
  Always focus on stakeholder needs
Learn from each other with open communication
Know your models and how to use them
Adapt to specific project needs
Maximize stakeholder return on investment (ROI)

## Slide 21: Scrum - Definitions
Product Backlog
  Prioritized list of user requirements
Product owner
  The client stakeholder who controls the Product Backlog
Scrum master
  Owns the Scrum process (make sure Scrum is being applied correctly)
  Servant leader
    Listening actively to team needs.
    Removing obstacles that slow down progress
    Protecting the team from outside pressure or scope creep.
    Encouraging collaboration, trust, and continuous learning.

## Slide 22: Scrum Sprint (Agile's Iteration)
A time-controlled mini-project to implement part of the system

## Slide 23: Sprint
A period, at most 4 weeks (a month), where the Scrum Team work to meet the customer’s needs
  includes all of the Scrum events (see next slide)
This is a development iteration
  With a fixed timespan; the same for every Sprint in the project
  At the end of each Sprint, the team must deliver a tested functioning solution (increment)

## Slide 24: Scrum Events
Sprint Planning: meeting at the beginning of the Sprint where the team plan the Product Backlog items they can complete in the next Sprint.
Daily Scrum: daily meeting for the team with two goals: (1) get ready to collaborate for the day, (2) check if the team is still on track to complete their forecast by the end of the Sprint.
Sprint Review: meeting at the end of the Sprint where the Scrum Team review the work completed in the past Sprint with stakeholders. The Product Backlog is updated as an outcome of this event.
Sprint Retrospective: meeting at the end of the Sprint where the team reflect on the way they worked with the goal of improving in the next Sprint.

## Slide 25: Event: Sprint Planning
The team selects the Use Stories / Use Cases that they can accomplish in one Sprint, or iteration
  Drawn from the product backlog in priority sequence
  Team estimates of the level of effort required
Complex Use Cases may be divided into smaller tasks or subroutines
Scope of each sprint is frozen (but can be reduced if necessary)
Time period is kept constant

## Slide 26: Event: Daily Scrum Meeting
All team members are required to be present
  Stakeholders are invited, but do not provide input
Each team member answers 3 questions:
  What did you accomplish yesterday?
  What do you plan to do today?
  Do you have any impediments?
No discussion during the meeting
  It's the Scrum Master's responsibility to resolve obstacles after the meeting
  Team members expected to offer help … offline, not during the meeting
  Stakeholders can offer clarification … again, offline

## Slide 27: Event: Daily Scrum Meeting
All team members are required to be present
  Stakeholders are invited, but do not provide input
Each team member answers 3 questions:
  What did you accomplish yesterday?
  What do you plan to do today?
  Do you have any impediments?
No discussion during the meeting
  It's the Scrum Master's responsibility to resolve obstacles after the meeting
  Team members expected to offer help … offline, not during the meeting
  Stakeholders can offer clarification … again, offline

## Slide 28: Event: Sprint Review
At the end of a Sprint, the team is expected to produce a tested working solution
Stakeholders are invited to the Sprint Review
  They can examine the results of the sprint, provide comments & recommendations for the product
  Recommendations, new product ideas and fixes become tasks in the product backlog list
The Product Owner reprioritizes the backlog list
  The Scrum team starts planning the next sprint

## Slide 29: Scrum Artifacts
Product Backlog: ordered list of all work items the Product Owner would like to see in the product: feature, bug fix, enhancement, documentation requirement.
  These items are called Product Backlog Items (PBI)
  User Stories are just one kind of PBI
Sprint Backlog: list of PBI that the team has committed to for the next Sprint.
  The work is often broken down into tasks
Increment: the product that the team built in the Sprint.
  The quality at the end of Sprint must meet the Team’s current Definition of Done and they should be proud to ship it.

## Slide 30: Artifact: Product Backlog (1)
Occasionally the result of Sprint 0, the analysis phase
Collection of Use Cases & Domain Class Diagram
  The result of the requirements gathering process
These are skeletons
  Use Cases
    Name & 1-sentence description, usually
  Domain Classes
    First-cut data structures
No major commitment to details yet

## Slide 31: Artifact: Product Backlog (2)
Prioritized by the Product Owner
  Usually a manager or higher, from the user area
  Someone that knows the business and the company
  Is part of the team, usually located with, or near to, them
The Product Owner is the first point of contact
  If the team needs detailed information or a business decision
  If the Product Owner cannot solve the problem, they would find the stakeholder that can

## Slide 32: Artifact: Sprint Backlog
Subset of Product Backlog
Collection of Use Cases selected for the next Sprint
If, during a Sprint, the team is unable to accomplish all selected use cases
  Excess use cases are returned to the Product Backlog
  The Sprint duration is never increased

## Slide 33: Summary (1)
Predictive SDLC (waterfall method)
  Used when it is possible to plan the project completely in advance
Adaptive SDLC (using iterations)
  Used when the requirements are less certain and the project will need to react to changes

## Slide 34: Summary (2)
All System development projects:
  Use a methodology (or development process)
    A methodology includes an SDLC and tools, techniques, and models
Agile development
  Is the current trend in system development
Unified Process
  A formal iterative approach which uses UML models, Agile philosophy, and UP disciplines
Extreme Programming (XP)
  An iterative approach which takes good practices to the extreme
Scrum
  An iterative approach using a Scrum Sprint